## Slide 1
AGILE
Project Development Mindset
Notes: 1

## Slide 3
Shorter Delivery Cycles/Long Term Customer Commitments
Customers looking at faster delivery cycles
Adaptive solutions to meet customer’s ever changing business environment
Long term customer commitments
Time to Market
More Features/ Better Quality
Competitive feature game
Maintain high Production Quality
Improve Usability
Address New Markets/ Honour Old Customers
Become present in new Markets and segments
Deliver as promised
Improve customer satisfaction & ensure retention
How to go about it!
Business Challenges

## Slide 4
Identify Improvement Areas
Finding the problem & root cause
Maintain focus on your core competencies
Work towards the end solution, keep intermediate goals
Start rolling the Ball
Keep things simple
Do your analysis before doing anything
Institutionalize & Adopt Change
Train and facilitate teams
Delegate & Empower
Create Accountability with Responsibility
The AGILE WAY !
The Stage

## Slide 5: When to use RAD
Reasonably well-known requirements
User involved throughout the life cycle
Project can be time-boxed
Functionality delivered in increments
High performance not required
Low technical risks
System can be modularized

## Slide 6: Agile is popular

## Slide 7: Losing information
1
2
3
4
5
6
7
8
9
10
2. Requirement Metioned by Customer
3. Requirement Understanded by Project Manager
4. Design given by Designer
5. Coding performed by programer
1. Promise Made by Sales
7. This is Installation Package
8. This is Cost
9. This is Support
10. This is What Really Want by Customer
6. This is document

## Slide 8: Waterfall VS. Incremental

## Slide 9: Waterfall vs. Incremental (agile)- cont
Manage Change

## Slide 11: Agile manifesto
1
2
3
4
  Individuals and interactions over processes and tools
Customer collaboration over contract negotiation
  Working software over comprehensive documentation
  Responding to change over following a plan

## Slide 12: Agile methods
  Scrum
  Extreme Programming
  Kanban
  Lean Development
  Feature-Driven Development (FDD)

## Slide 14
What is SCRUM?
Work in your functional team
Scrum Call
Collaborative Planning & Review
Restart your work again
Agile Way of Project Management.
A team-based collabrative approach
Iterative & incremental development
Always focus to deliver “Business value”
Understanding SCRUM

## Slide 15
Welcome changing requirements, even late in development
Deliver Valuable Working Software frequently. This is our primary measure of progress.
Early visibility to Business
Product owners (Business) and developers must work together daily throughout the project, at a sustainable pace
Inspect and adapt
Self Organizing teams
PRINCIPLES OF SCRUM

## Slide 16
SCRUM Rules
You Have No Hierarchical Role; You Are an Expert
You are Part of the Team
The Team’s Goals are your Goals; You committed to them
Do Whatever you can for the Team to meet its Goals
  Forget Role Thinking!
There Is No Individual Failure – The Team Fails!
There Is No Individual Success – The Team Succeeds!
Done is done; as a team you completed these activities
You let the team down if you’re late to meetings

## Slide 19
Responsible for committing to work
Self-organizing
Authority to do whatever is needed to meet commitment
Ideal core team size 7
Demonstrates Sprint output as Product Increment
Business Owner, user community and stakeholders are welcomed
Scrum Master
Chicken and Pigs
Scrum
Roles
Product Ownerr
Scrum Master
Team Members
Business User
Community
SCRUM Team

## Slide 20: Product Owner
The Product Owner represents stakeholders and is the voice of the customer.
Product Owner is accountable for ensuring that the team delivers value to the business.
  writes customer-centric items (typically user stories),
  prioritizes them, and
  adds them to the product backlog.
Scrum teams should have one Product Owner.
May also be a member of the development team
Not recommend this person be Scrum Master.

## Slide 21
PRODUCT BACKLOG

## Slide 22: In the Product Backlog
Task
Story
Epic
Feature
Theme

## Slide 23: User Story
As a ……….,
I want ………..,
So that I can ……… “story value”

## Slide 24: User Story
Work on all stories include all phases:
  Analysis/Definition
  Design
  Build
  Test
  Verify
Stories should be small enough to complete in 1 or 2 days

## Slide 25: Principle of create User story
Independent
Negotiable
Valued
Estimable
Small
Testable

## Slide 26: Product backlog
Backlog item | Estimate/ Weight
Allow a new user to make sign up | 3
As a registered user , I want to enter/choose my mood , so that ….etc. | 5
As a shop owner, I want to change the interests / offers, so that it appears to all users with suitable mood. | 3
As a mood enter user , I can view my friends moods and interests | 8
Improve exception handling | 8
... | 30
... | 50

## Slide 27: Typical fields
ID
Auto-incremented number
Short, descriptive name
Importance or priority
Anything else of note
Details discovered through discussion and conversation between the team and product owner
Estimate
Acceptance Test
Detail/conversation
Condition of satisfaction being placed on the system
How to demonstrate? Example ?
Effort of story points, H/M/L
Relative and consistent
Importance to product owner
Name
Decomposed stories often use point technology

## Slide 28: Product BackLog
The requirements
A list of all desired work on the project
Ideally expressed such that each item has value to the users or customers of the product
Prioritized by the product owner
Reprioritized at the start of each sprint
Product Backlog
Ordered
Valued
Estimated

## Slide 29
SPRINT PLANNING
OFF-SHORE/ONSITE – through VC

## Slide 30: Sprint Backlog
Individuals sign up for work of their own choosing
Estimated work remaining is updated daily
Any team member can add, delete or change the sprint backlog
Work for the sprint emerges
If work is unclear, define a sprint backlog item with a larger amount of time and break it down later
Update work remaining as more becomes known
Sprint Backlog
Assignable
Small (1-16hours)
Team Estimated

## Slide 31: The Scrum Master
Represents management to the project
Responsible for enacting Scrum values and practices
Scrum Master can not be the team leader, but acts as a buffer between the team and any distracting influences.
Ensure that the team is fully functional and productive
Enable close cooperation across all roles and functions
Shield the team from external interferences

## Slide 32: Scrum Team
The Development Team is responsible for delivering potentially shippable product increments at end of each Sprint.
Team = 3–9 people with cross-functional skills.
Team does actual work
(analyze, design, develop, test, technical communication, document, etc.).
Team is self-organizing, even though they may interface with project management organizations (PMOs).
Cross-functional
  QA, Programmers, UI Designers, etc.
Members should be full-time
  May be exceptions (e.g., System Admin, etc.)
Teams are self-organizing
Membership can change only between sprints

## Slide 33: Ceremonies
Sprint Planning Meeting
SprintDays
Daily Scrum
Sprint Review Meeting

## Slide 34
Daily Scrum
Daily activities
Product
Increment
SSprint
Planning Meeting
Sprint Review
Sprint
Retrospective
Update
Product
Backlog
Initial Product Backlog
Prioritised Backlog by Business Content Leads
Secured resources
Impediment Log (from previous Sprint)
Pre-requisites
Scrum Lifecycle
Sprint 1-n
Product Backlog
Product Backlog Burn down
Sprint Backlog
Sprint Backlog Burn down
Impediment Log
Process Maps (Case wise)
High Level Design
Key Artefacts
Scrum Roles
Product Owners
Scrum Master
Team Members
(Analysts, developers,
Designers)
Business User
Community
What did we do yesterday?
What are we doing today?
What are the impediments?
SCRUM and SPRINT Cycle

## Slide 35
Sprint Planning
The Project Product Owner reprioritises the product backlog
The Product Owner and Scrum Team meet to determine the work that can be completed in the next sprint.
Work is selected from the top of the priority list by the Team.
The Product Owner and the Team establish a goal for the sprint
The Team is expected to select only work which they can commit to finishing (according to the definition of “DONE”)
Selected items are broken down into sprint backlog tasks
Team estimation is informed by performance on previous sprints, capacity for the forthcoming sprint and the relative complexity of the tasks required to deliver the Sprint Goal.

## Slide 36: Sprint
A regular repeatable work cycle
Length defined by the team
  Now companies sweet spot is 2 weeks
Sprint scope should not change
End goal is shippable increment of functionally
  Not the entire workflow

## Slide 37: Sprint BackLog
Tasks
Code the user interface
Code the middle tier
Test the middle tier
Write online help
Write the user account class
Sunday
8
16
8
12
8
Monday
4
12
16
8
Tuesday
Wednes.
4
11
8
4
Thursday
8
8
Add error logging and redirect
8
10
16
8
8

## Slide 38: Task Board
Visible
Editable
Update Daily
Own By team

## Slide 39: Product BackLog VS Sprint Backlog
Product Backlog | Sprint Backlog
Large | Small
More Business | More Technical
Product Owner | Team
User Story | Task
Before Sprint planning | During Sprint planning
As a wedding planner, I want to see photos of the hotels.
Code the logic funs. (8 hours)
Code the user interface (4)
Write test cases (4)
Code the foo class (6)
Update performance tests (4)

## Slide 40
DONE CRITERIA
Area | Activity | Completion Status
Code | Developed against selected elements of the PBI design and build standards and peer reviewed. | 100%
Design | Detailed design incorporated in HLD document and reviewed and agreed by lead designer/architects | 100%
Testing | Unit Testing coverage (Error & defect free) | 100%
Testing | Functional Testing presented to and conducted by content lead and/or SME and/or Front Line Business Users | 100%
Testing | Usability Testing presented to and conducted by content lead and/or SME and/or Front Line Business Users | 100%

## Slide 41
41
SPRINT Backlog contents
The list emerges during Sprint planning
The Sprint backlog is a list of tasks that defines a Team's work for a Sprint
The tasks are what the Team has defined as being required to turn committed Product Backlog items into system functionality
  Task size: 1-16 hours
  Estimated as a team
Each task identifies the estimated amount of work remaining for the Sprint
  Tasks are not assigned, the team members pick themselves

## Slide 42
Daily Scrum meetings
Daily meeting
  15 minutes
  Standup (to avoid too long meeting)
  Not for problem solving
Three questions:
  What did you do yesterday?
  What obstacles are in your way?
  What will you do today?
Same Time
Same Place
Every Day
Everyone Participates
Everyone Stands
No Design (Talk About it After the Meeting)
Update Sprint Burn down
Update Impediment log

## Slide 43
Offshore and Scrum
  Part of scrum team will be located offshore
  Offshore team will work closely with onsite teams through various SPRINT phases
Scrum Master Responsibilities
  Ensure self and team participates in daily scrum over teleconference
  Ensure that burn down charts of the sprint backlog is up-to-date
  Note impediments in his/her capability and address them
  Ensure participation in the daily Scrum of Scrums (SoS)
  Bring to the notice of SoS, the impediments that are not in his/her capability of solving
Daily Scrum Meetings

## Slide 44
Impediment log
Any issue that prevents the Scrum Teams from being able to progress an activity should be placed on the Impediment Log.
Any issue that is highlighted and known to impact the Scrum Teams at a future date or future sprint, should be placed on the Impediment Log
It is the responsibility of Scrum Master to resolve impediments locally. If the impediments cannot be resolved locally, then these need to be raised at the Scrum-of-Scrum daily meetings for escalation
Anyone in the Team can raise an Impediment identifying a blocker to project progress.

## Slide 45
SPRINT Burn Down
Hours Remaining by Date
Updated daily by Scrum Master (uploaded to Share point)
Previous days’ Sprint Burn down is brought along to daily Scrum of Scrums meeting
How much effort is left to be done
Visible to all the team (printed off and placed on Scrum team whiteboard)

## Slide 46
SPRINT Review
The team presents to management, customers, users and Product Owner the product increment that has been built during the Sprint
  Sprint goal
  Product Backlog committed
  Product backlog completed
The team tells story of its journey during the Sprint – honestly!
The majority of the Sprint Review is spent with Team members presenting functionality, answering stakeholder questions regarding the presentation
At end of presentation, stakeholders are polled, one by one to get their impressions, any desired changes, and priority of these changes.
Product Owner discusses with Team about potential rearrangement of the Product Backlog based on the feedback.

## Slide 47
SPRINT Review Process
The Team should not spend more than one hour preparing for Sprint Review.
Functionality that isn't "Done" cannot be presented.
Functionality should be presented and executed from development environment
Stakeholders are free to voice any comments, observations, or criticisms regarding the increment of potential shippable product functionality
Stakeholders can identify functionality that wasn't delivered or wasn't delivered as expected and request that such functionality be placed in the Product Backlog for prioritisation.
Stakeholders can identify any new functionality that occurs to them as they view the presentation and request that the functionality be added to the Product Backlog for prioritisation.
The Scrum Master should determine number of people who expect to attend the Sprint Review meeting and setup the meeting to accommodate them.
At the end of Sprint Review meeting, Scrum Master announces the place and date for next Sprint Review to Product Owner and stakeholders.

## Slide 48
SPRINT Retrospective
Meeting at the end of each sprint, facilitated by Scrum Master, where the team review the sprint just completed and discusses what improvements they would like to make to the next sprint to make it more productive.
  Process Improvements made at the end of every sprint
  All team members identify what went well and what can be improved
    Processes
    Communication
    Environment
    Artefacts
    Tools
    Team dynamics
  Team devises their own solutions to problems
  Assists with team formation and bonding as conflicts identified quickly and thus can be dealt with

## Slide 49
49
SPRINT
30 DAYS
Project --Development Process
SPRINT PLANNING MEETING
SPRINT REVIEW MEETING
Daily Scrum
Daily Work
Daily Run
through out sprint``
SPRINT
GOAL
SPRINT
BACKLOG
PRODUCT
INCREMENT
IMPEDIMENTS
New Sprint Plan +Increment
New Sprint Plan +Increment
Burndown
BurdDown Rate
BurdDown Rate
Product backlog
Time
SPRINT
30 DAYS
SPRINT 3
Daily Scrum
Daily Work
SPRINT
GOAL
SPRINT
BACKLOG
PRODUCT
INCREMENT
IMPEDIMENTS
SPRINT REVIEW MEETING
PRODUCT
BACKLOG
Burndown
SPRINT
30 DAYS
SPRINT 2
Daily Scrum
Daily Work
SPRINT
GOAL
SPRINT
BACKLOG
PRODUCT
INCREMENT
IMPEDIMENTS
SPRINT REVIEW MEETING
Notes: 49
So, why are we using a Chicken and Pig?
The story above, as weird as it is, helps me -- and others -- explain two of the three key roles in Scrum. I am amazed that the Human Resource Departments of many companies I consult with have not shut down this example; it is probably only a matter of time. This is still the best example I know of to explain the roles, and this is what our cartoon series reflects.
The basic premise of the Chicken and the Pig can be seen from the cartoon example above. They include two of the three roles in Scrum. Remember that, as it easy to forget. The other role is the Scrum Master, who will be introduced later in this series. Oh... and hang with me a second... there is someone called a Product Owner (who is a really a Pig in disguise).
Here is an easy definition of the Chickens versus Pigs.
A Pig is someone who has skin in the game. Mike Cohn aptly refers to the people in that role as, "Having their Bacon on the line." Pig roles are considered core team members. Performers. People who "do" work. Get it?
A Chicken is someone who has something to gain by the Pigs performing, but in the end, really do not contribute day to day to "getting things done." Their "eggs" are a renewable resource, and many get laid (eggs that is).
I get asked the following question by many people when starting to use Scrum: "Can I be a Pig and Chicken at the same time?"
No. You cannot be a Pig and a Chicken at the same time. This is something I work with middle managers who struggle with this on a daily basis. The concept takes coaching, and constant [gentle] reminders that they cannot be a Pig/Chicken.
We will examine this and other issues in a future cartoon series, as this is fun to see happen (sometimes sad WHILE it is happening, but funny to imagine).

## Slide 50
Tools -SPRINT UPDATES

## Slide 51
Tools -TEST UPDATES – Quality Centre

## Slide 52: Agile manifesto
1
2
3
4
  Individuals and interactions over processes and tools
Customer collaboration over contract negotiation
  Working software over comprehensive documentation
  Responding to change over following a plan

## Slide 53
Product owner
Scrum Master
Team
Roles
Sprint
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 54
Product owner
Scrum Master
Team
Roles
Sprint
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 55
Product owner
Scrum Master
Team
Roles
Sprint
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 56
Product owner
Scrum Master
Team
Roles
Sprint
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 57: Burndown charts
Date
Effort Left

## Slide 58: Brundown Charts
Update daily, usually during the daily stand-up
Represent the amount of work remaining
Different approaches to create burndown charts
  Estimated remaining time
  Track done

## Slide 59: Burndown charts
Hours
40
30
20
10
0
Mon
Tue
Wed
Thu
Fri
Tasks
Code the user interface
Code the middle tier
Test the middle tier
Write online help
Mon
8
16
8
12
Tues
Wed
Thur
Fri
4
12
16
7
11
8
10
16
8
50

## Slide 60: Burndown charts
Possible over commitment
Possible Under commitment
Commitment achieved. Keep this velocity for next Sprint

## Slide 61: Sprint Planning
Sprint planning meeting
Sprint prioritization
Analyze and evaluate product backlog
Select sprint goal
Sprint planning
Decide how to achieve sprint goal (design)
Create sprint backlog (tasks) from product backlog items (user stories / features)
Estimate sprint backlog in hours
Sprint
backlog
Business conditions
Team capacity
Product backlog
Techno-logy
Current product
Sprint goal

## Slide 62: Post to Sprint Planning
The SM Presents the team commitments to the PO
The PO can re-prioritize based on the commitments
If PO requests change then the sprint plan will be reworked
If no changes are required then the team commits to the work
note : no adjustments during sprint but only disasters.

## Slide 63: Sprint Planning
How much work can fit into the sprint :
Can’t postpone new implementation
Can’t postpone technical debt
Can’t postpone support
Chart: 
| New stories | Refactoring | Technical debt | Architecture
Percentage | 60 | 10 | 20 | 1.2
Capacity Allocation

## Slide 64: Sprint review
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  2-hour prep time rule
  No slides
Whole team participates
Invite the world

## Slide 65: Sprint retrospective
Periodically take a look at what is and is not working
Typically 15–30 minutes
Done after every sprint
Whole team participates
  Scrum Master
  Product owner
  Team
Possibly customers and others

## Slide 66: Agile Principles
Customer satisfaction through early and continuous software delivery – Customers are happier when they receive working software at regular intervals, rather than waiting extended periods of time between releases.
Accommodate changing requirements throughout the development process – The ability to avoid delays when a requirement or feature request changes.
Frequent delivery of working software – Scrum accommodates this principle since the team operates in software sprints or iterations that ensure regular delivery of working software.

## Slide 67: Agile Principles
Collaboration between the business stakeholders and developers throughout the project – Better decisions are made when the business and technical team are aligned.
Support, trust, and motivate the people involved – Motivated teams are more likely to deliver their best work than unhappy teams.
Enable face-to-face interactions – Communication is more successful when development teams are co-located.
Working software is the primary measure of progress – Delivering functional software to the customer is the ultimate factor that measures progress.

## Slide 68: Agile Principles
Agile processes support a consistent development pace – Teams establish a repeatable and maintainable speed at which they can deliver working software, and they repeat it with each release.
Attention to technical detail and design enhances agility – The right skills and good design ensures the team can maintain the pace, constantly improve the product, and sustain change.
Simplicity – Develop just enough to get the job done for right now.

## Slide 69
Self-organizing teams encourage great architectures, requirements, and designs – Skilled and motivated team members who have decision-making power, take ownership, communicate regularly with other team members, and share ideas that deliver quality products.
Regular reflections on how to become more effective – Self-improvement, process improvement, advancing skills, and techniques help team members work more

## Slide 70: Sprint retrospective
What to start doing
What to stop doing
What to continue doing

## Slide 71
Q&A
Thank You